## Slide 1
MODULE 7
Safety Culture, Quality & Project Execution
“The Work Is Bigger Than Your Task”
Adapted from the “Journey Up: Workforce Foundations” Learner Workbook (WF-1.0-RC1) — Journey Forward Life Skills Curriculum.
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 01/36

## Slide 2
The Capstone of Journey Forward
This module integrates every skill built so far.
Safety, quality, schedule, and cost are connected.
Strong execution habits define long-term career success.
By the end: you'll complete the program's final demonstration.
Journey Forward — Module 7
2
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 02/36
Notes: Point out this module applies reliability, communication, documentation, and digital tools together in one realistic context.

## Slide 3
LESSON 1
Safety Communication & Escalation Card
THE HOOK & CONCEPT
When in Doubt, Speak Up
Hesitation on safety issues can cause real harm.
You don't need to be 100% certain to escalate.
The right words and the right contact matter.
Today: build a safety communication and escalation card.
Journey Forward — Module 7
3
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 03/36
Notes: Ask if they've ever hesitated to report something that seemed 'probably fine' — what held them back?

## Slide 4
LESSON 1: Safety Communication & Escalation Card
Condition, Facts, Procedure, Contact, Action
DEEP DIVE & FRAMEWORK
1
Condition & Facts
What's observed; what's known/unknown.
2
Contact
Who to contact; exactly what you'd say.
3
Act & Document
Immediate action, documentation, follow-up.
Journey Forward — Module 7
4
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 04/36
Notes: 'Information I do not know' is a legitimate field — you don't need every answer before escalating.

## Slide 5
LESSON 1: Safety Communication & Escalation Card
Scenario: Scaffold Missing Guardrail
PRACTICAL APPLICATION / EXAMPLE
Condition:
Guardrail missing, second-level scaffold, 10am
Contact:
Site safety officer: 'Guardrail missing, level 2.'
Immediate action:
Cordoned off area, documented, followed up
Draft a safety escalation card for a real or hypothetical hazard.
Journey Forward — Module 7
5
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 05/36
Notes: Point out how specific and calm this report is — no blame, just facts and a clear next step.

## Slide 6
LESSON 1 RECAP
Safety Communication & Escalation Card
KEY TAKEAWAYS
Escalating an uncertain concern is expected, not excessive.
Facts and a clear ask make escalation effective.
QUICK KNOWLEDGE CHECK
Why is it okay to escalate something you're unsure about?
Exercise: Practice saying your escalation script out loud.
Journey Forward — Module 7
6
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 06/36
Notes: Transition: Lesson 2 applies this same 'check against a standard' mindset to quality.

## Slide 7
LESSON 2
Quality Verification Report
THE HOOK & CONCEPT
“Looks Fine” Isn't a Quality Standard
Personal judgment alone isn't reliable quality control.
A defined standard removes guesswork and disagreement.
Documented verification protects you and the project.
Today: complete a quality verification report.
Journey Forward — Module 7
7
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 07/36
Notes: Ask how learners currently decide if their own work is 'good enough.'

## Slide 8
LESSON 2: Quality Verification Report
Task, Standard, Variance, Communication
DEEP DIVE & FRAMEWORK
1
Identify
The task or product being checked.
2
Compare
Standard/SOP/checklist and any variance.
3
Communicate
Decide what should be reported.
Journey Forward — Module 7
8
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 08/36
Notes: Finding a variance isn't a failure — it's the purpose of verification, and reporting it early prevents bigger problems.

## Slide 9
LESSON 2: Quality Verification Report
Sample Verification Report
PRACTICAL APPLICATION / EXAMPLE
Task/Standard:
Bathroom tile, unit 3; 1/8-inch spacing SOP
Variance:
Two tiles spaced at 1/4 inch
Communicated:
Flagged to lead before grout
Verify a real or hypothetical task against an actual standard.
Journey Forward — Module 7
9
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 09/36
Notes: Catching this variance before grouting saves significant rework compared to after.

## Slide 10
LESSON 2 RECAP
Quality Verification Report
KEY TAKEAWAYS
A standard removes subjectivity from quality checks.
Catching variance early prevents costly rework.
QUICK KNOWLEDGE CHECK
What's the difference between 'looks fine' and verification?
Exercise: Verify one piece of real or recent work against a standard.
Journey Forward — Module 7
10
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 10/36
Notes: Transition: Lesson 3 zooms out to planning an entire project.

## Slide 11
LESSON 3
Basic Project Plan
THE HOOK & CONCEPT
One Late Task Can Delay Everything
Projects are built from sequenced, dependent tasks.
A single slipped task can cascade through the whole plan.
Understanding sequencing helps you plan and communicate better.
Today: build a basic project plan with dependencies.
Journey Forward — Module 7
11
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 11/36
Notes: Ask for an example of a project where one delay affected everything downstream.

## Slide 12
LESSON 3: Basic Project Plan
Tasks, Sequence, Dependencies
DEEP DIVE & FRAMEWORK
1
List
Every task required for the project.
2
Sequence
The correct order of tasks.
3
Connect
Which tasks depend on others.
Journey Forward — Module 7
12
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 12/36
Notes: This lesson builds directly on Module 6's Digital Project Tracker — same logic at full-project scale.

## Slide 13
LESSON 3: Basic Project Plan
Sample Project Plan: Kitchen Update
PRACTICAL APPLICATION / EXAMPLE
Task 1:
Demo old cabinets (no dependency)
Task 2:
Electrical rough-in (depends on demo)
Task 3/4:
Install cabinets; final inspection (all prior tasks)
Build a basic project plan for a real or hypothetical project.
Journey Forward — Module 7
13
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 13/36
Notes: Skipping ahead to install cabinets before electrical work would create costly rework.

## Slide 14
LESSON 3 RECAP
Basic Project Plan
KEY TAKEAWAYS
Sequencing prevents costly out-of-order work.
One dependent task's delay affects the whole plan.
QUICK KNOWLEDGE CHECK
What happens when a dependent task slips?
Exercise: Map the sequence for one real project you're involved in.
Journey Forward — Module 7
14
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 14/36
Notes: Transition: even good plans hit problems — Lesson 4 covers documenting how those get solved.

## Slide 15
LESSON 4
Problem-Solving Record
THE HOOK & CONCEPT
Every Problem Solved Is a Lesson Banked
Problems happen on every project, no matter how well planned.
Undocumented solutions get forgotten and relearned repeatedly.
A problem-solving record builds a personal knowledge bank.
Today: document a real workplace problem and its fix.
Journey Forward — Module 7
15
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 15/36
Notes: Ask learners to recall a problem they solved and later had to re-solve because they forgot the fix.

## Slide 16
LESSON 4: Problem-Solving Record
Problem, Standard, Evidence, Improvement
DEEP DIVE & FRAMEWORK
1
Describe
The problem encountered clearly.
2
Verify
Standard/process followed; evidence and result.
3
Improve
What you'd do differently next time.
Journey Forward — Module 7
16
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 16/36
Notes: 'What I'd improve' is the most valuable field, even when the outcome was ultimately fine.

## Slide 17
LESSON 4: Problem-Solving Record
Sample: Wrong Fixture Delivered
PRACTICAL APPLICATION / EXAMPLE
Problem:
Delivered fixture didn't match spec sheet
Evidence:
Photo comparison sent to supervisor
Improvement:
Verify delivery against spec before installing
Document a real or hypothetical problem you've encountered and solved.
Journey Forward — Module 7
17
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 17/36
Notes: The 'improvement' step becomes a permanent habit change going forward.

## Slide 18
LESSON 4 RECAP
Problem-Solving Record
KEY TAKEAWAYS
A documented problem becomes a reusable lesson.
The 'improvement' step matters even for good outcomes.
QUICK KNOWLEDGE CHECK
What would you do differently if this happened again?
Exercise: Log one real problem you've already solved.
Journey Forward — Module 7
18
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 18/36
Notes: Transition: Lesson 5 addresses a specific category of problem — cost and budget.

## Slide 19
LESSON 5
Preliminary Estimate & Budget Check
THE HOOK & CONCEPT
Cost-Awareness Isn't Just a Manager's Job
Workers who understand cost make better on-the-job decisions.
One main driver often determines a project's budget outcome.
Cost-awareness supports smarter prioritization, not just accounting.
Today: identify the main cost driver on a project.
Journey Forward — Module 7
19
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 19/36
Notes: Ask if they've seen a decision made on-site that seemed small but had a big cost impact.

## Slide 20
LESSON 5: Preliminary Estimate & Budget Check
One Driver Usually Dominates
DEEP DIVE & FRAMEWORK
1
Identify
The main cost driver or constraint.
2
Consider
Materials, labor hours, equipment, delays.
3
Communicate
What should be reported as a result.
Journey Forward — Module 7
20
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 20/36
Notes: This connects to Module 3's financial readiness skills, applied at the project level instead of personal.

## Slide 21
LESSON 5: Preliminary Estimate & Budget Check
Sample: Rework Driving Up Labor Cost
PRACTICAL APPLICATION / EXAMPLE
Main driver:
Repeated rework on wiring inspection
Constraint:
Each rework adds 4 hours of labor cost
Result:
Process change reduced future rework
Identify a real or hypothetical cost driver from your own work.
Journey Forward — Module 7
21
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 21/36
Notes: Identifying the pattern, not just one instance, is what made this worth reporting.

## Slide 22
LESSON 5 RECAP
Preliminary Estimate & Budget Check
KEY TAKEAWAYS
One driver usually explains most of a budget issue.
Communicating cost patterns helps the whole project.
QUICK KNOWLEDGE CHECK
How does knowing the cost driver change your priorities?
Exercise: Identify one cost driver in your current work.
Journey Forward — Module 7
22
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 22/36
Notes: Transition: Lesson 6 pulls safety, quality, schedule, and cost together into one final report.

## Slide 23
LESSON 6
Project Closeout Status
THE HOOK & CONCEPT
Closing a Project Right Matters as Much as Starting It
A rushed closeout hides unresolved issues.
This report combines safety, quality, schedule, and cost.
It's the most integrative tool in the whole program.
Today: complete a full project closeout status report.
Journey Forward — Module 7
23
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 23/36
Notes: Ask if they've seen a project declared 'done' while real issues were still quietly unresolved.

## Slide 24
LESSON 6: Project Closeout Status
COMPLETE, ACTIVE, BLOCKED, IMPACT, NEXT
DEEP DIVE & FRAMEWORK
1
Complete / Active
What's finished; what's ongoing.
2
Blocked / Impact
What's preventing progress; what it affects.
3
Next
What happens next, and who owns it.
Journey Forward — Module 7
24
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 24/36
Notes: 'IMPACT' forces the reporter to name exactly which dimension an issue affects.

## Slide 25
LESSON 6: Project Closeout Status
Sample Closeout Report
PRACTICAL APPLICATION / EXAMPLE
Complete:
Cabinets, countertops, plumbing fixtures
Blocked/Impact:
Inspection delayed a week; Impact: Schedule
Next:
Confirm new inspection date
Complete a closeout report for a real or hypothetical project.
Journey Forward — Module 7
25
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 25/36
Notes: This report shows the project is genuinely almost done, with one specific, named blocker.

## Slide 26
LESSON 6 RECAP
Project Closeout Status
KEY TAKEAWAYS
Naming the IMPACT category focuses the right attention.
A good closeout hides nothing that's still unresolved.
QUICK KNOWLEDGE CHECK
Which IMPACT category is most often underestimated?
Exercise: Complete a closeout report for a real recent project.
Journey Forward — Module 7
26
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 26/36
Notes: Transition: Lesson 7 reflects on a full team-based challenge that ties every module together.

## Slide 27
LESSON 7
Crew Challenge Reflection
THE HOOK & CONCEPT
Which Skill Did You Actually Reach For?
Real challenges rarely test just one skill at a time.
Reflection reveals which skills you naturally rely on.
This connects every module in Journey Forward together.
Today: reflect on a team-based challenge or simulation.
Journey Forward — Module 7
27
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 27/36
Notes: Reference a crew-based challenge or simulation the group has completed.

## Slide 28
LESSON 7: Crew Challenge Reflection
Connect the Challenge to Every Module
DEEP DIVE & FRAMEWORK
1
Foundations
Reliability, communication, financial skills used.
2
Advocacy & Career
Self-advocacy and career skills that came up.
3
Execution
Digital, safety, and quality skills shown.
Journey Forward — Module 7
28
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 28/36
Notes: Most real workplace challenges require several skills simultaneously, not just one.

## Slide 29
LESSON 7: Crew Challenge Reflection
Sample Reflection
PRACTICAL APPLICATION / EXAMPLE
Relied on most:
PAUSE method during a heated moment
Needs work:
Clearer handoff communication
Overall:
Reliability and communication carried the team
Write your own reflection on a completed crew challenge or simulation.
Journey Forward — Module 7
29
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 29/36
Notes: Point out how this connects seemingly separate modules — like financial planning shaping a scheduling choice.

## Slide 30
LESSON 7 RECAP
Crew Challenge Reflection
KEY TAKEAWAYS
Real challenges draw on multiple skills at once.
Reflection reveals your strongest and weakest habits.
QUICK KNOWLEDGE CHECK
Which Journey Forward skill did you rely on most?
Exercise: Name one skill you want to strengthen going forward.
Journey Forward — Module 7
30
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 30/36
Notes: Transition into the final capstone: Lesson 8 is the very last demonstration of the entire program.

## Slide 31
LESSON 8
Improve the Work (Capstone)
THE HOOK & CONCEPT
The Final Demonstration
You've built safety, quality, planning, and reflection skills.
Now: complete one final applied demonstration.
This closes out the entire Journey Forward program.
Today: commit to one action within 48 hours.
Journey Forward — Module 7
31
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 31/36
Notes: This is the final capstone of the entire curriculum, not just this module — the last 'demonstrate' step.

## Slide 32
LESSON 8: Improve the Work (Capstone)
Choose an Action Area, Then Prove It
DEEP DIVE & FRAMEWORK
1
Choose
Checklist, quality, problem-solving, or scheduling.
2
Follow
The relevant standard or process.
3
Prove
Evidence, result, and one improvement.
Journey Forward — Module 7
32
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 32/36
Notes: This final demonstration can pull from any lesson in Module 7 — a quality check, closeout, or solved problem all count.

## Slide 33
LESSON 8: Improve the Work (Capstone)
Sample: A Completed Quality Verification
PRACTICAL APPLICATION / EXAMPLE
Action area:
Quality verification on a real task
Evidence:
Signed verification report, photo included
Improvement:
Double-check spacing before final sign-off
Complete your own final demonstration.
Journey Forward — Module 7
33
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 33/36
Notes: This example draws directly on Lesson 2's Quality Verification Report skill.

## Slide 34
LESSON 8 RECAP
Improve the Work (Capstone)
KEY TAKEAWAYS
Your actions affect safety, quality, schedule, cost, and team.
Evidence of good work speaks louder than description.
QUICK KNOWLEDGE CHECK
What's the strongest evidence you can show an employer?
Exercise: Name the habit from this whole program you're proudest of.
Journey Forward — Module 7
34
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 34/36
Notes: This closes the last content module — the next session is the full program capstone and reflection.

## Slide 35
What You Built in Module 7
Confident safety escalation and quality verification.
A basic project plan built on real sequencing and dependencies.
A problem-solving record and cost-driver awareness.
A full project closeout report and crew challenge reflection.
Journey Forward — Module 7
35
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 35/36
Notes: Recap each lesson, tying back to: your work is bigger than your task.

## Slide 36
You've Completed All Seven Modules
Reliability, communication, finances, rights, career, digital, execution.
Workbook completion supports, but doesn't guarantee, certification.
Next: final reflection, readiness commitments, and your 12-month direction.
Learn. Practice. Demonstrate. Apply. Advance.
Journey Forward — Module 7
36
EVOLVE WORKFORCE SOLUTIONS
JOURNEY FORWARD • MODULE 7 • 36/36
Notes: Congratulate learners on completing all seven content modules. Preview the Program Capstone session as the true closing milestone.